Attica WASH WG meeting

Date: 16th of August 2016

| Agenda point | Updates – main points discussed | Action points – with deadline if applicable |
| --- | --- | --- |
| - Intro | Dimitris IMC Maria IFRC |  |
| - Updates | See below |  |
| - Activity info | Activity info will be launched in August | All agencies |
|  | Confusion with Government’s lists of permanent sites Roving plumbers and technicians – share BOQ Winterization – Shelter/NFI sector to take the lead, WASH to complement |  |

|  | Location | Agency | Detail | Action points with deadline if applicable |
| --- | --- | --- | --- | --- |
| 1 | Malakasa | Apostoli-NCA-IOCC/ Solidarités | Regular repair and maintenance, hygiene promotion |  |
| 2 | Elliniko 1 | Solidarités |  |  |
| 3 | Elliniko 2 | DRC | Regular ongoing contracted activities DRC recently started HP activities |  |
| 4 | Elliniko 3 | DRC | Regular ongoing contracted activities |  |
| 5 | Schisto | IRC | Moving forward with the Schisto connection. Design will be finalized this week. Moving forward with the WASH facilities rehabilitation at Schisto – starting at the beginning of September. |  |
| 6 | Elleonas ABC | IRC | Hygiene kiosks will be installed at Schisto and Elaionas in the first week of September 2nd round of Hygiene kit distributions at schisto took place last week. |  |
| 7 | Skaramagas | IFRC/DRC/IMC | SRC: quotation for drainage cleaning Waste disposal still problematic – different options are evaluated. Hygiene kits distribution planned IMC: Chemical toilets for the refugees living outside the containers Installed toilets for children Installed also showers – but some of them used as toilets Hygiene kits distribution in the tented area Desludging – 2 trucks per day (Navy has 6 trucks per day – 20 holding tanks in total) DRC: -FGD for communal kitchen – trying to reach to a conclusion Contract for big garbage containers is ending | - Who is going to cover the garbage removal after DRCs contract is finished |
| 8 | Oinofyta | Apostoli-NCA-IOCC | Installation of laundry stations Installation of 3 grease traps, connected to showers, laundry stations and kitchen Water connection to school |  |
| 9 | Pireaus | Port Authorities/Municipality/Volunteers | - Closed |  |
| 10 | Agios Andreas | Apostoli-NCA-IOCC | Completion of repair and upgrade works, gender segregation of WASH facilities Distribution of emergency bottled water |  |
| 11 | Lavrio 1 | Apostoli-NCA-IOCC | HP activities KAP Survey conducted Distribution of cleaning material Repairs and upgrades of WASH facilities under tender process |  |
| 12 | Ristona | IFRC | Arsenic in water – IFRC installed a treatment system – issue with arsenic disposal, therefore not in use More people will be relocated there – more info needed by UAE for the containers Current water and sanitation is critical : Connection with municipal network too costly Water consumption is very high Hepatitis A cases |  |
| 13 | Elefsina | Apostoli-NCA-IOCC | - Distribution of hygiene kits - Repairs and upgrades of WASH facilities under tender process |  |
| 14 | Rafina | Apostoli-NCA-IOCC | - Rapid needs assessment |  |

|  | Location | Agency | Detail | Action Points |
| --- | --- | --- | --- | --- |
| 1 | Kozani | Closed | - |  |
| 2 | Larisa (Koutsochero) | Evacuated |  |  |
| 3 | Volos | DRC |  |  |
| 4 | Thermopiles | DRC |  |  |
| 5 | Kipselochori | UNHCR |  |  |
| 6 | Trikala |  |  |  |