## Slide 1
Shelter, Settlements + NFI Sector Working Group
SSNFI WG
Meeting
6th June 2019

## Slide 2
Welcome and Introductions
Updates from the field
Updates on the Shelter Implementation Action Plan and next steps for semi-permanent shelter programming in settlements
Post-Construction Monitoring Assessment on semi-permanent PSN shelters – REACH support
Update on SGBV Action Plan
ActivityINFO data and how we can improve SSNFI reporting in Q2
AOB
All documents will be shared after meeting + uploaded on portal.
AGENDA

## Slide 3
GOAL: Through a light and bottom-up approach to encourage self-sufficiency, shelter actors provide material/financial and technical support to facilitate either;
physically-able extremely vulnerable households to construct their own homes, or
external labour to construct homes for non-abled extremely vulnerable households.
A home = a semi-permanent shelter and a separate semi-permanent latrine (with bathing cubicle) that has a durability of up to 5 years. Both structures are built matching local vernacular typologies with most materials available on/near the site.
The total cost per household (HH) ‘home’ package cannot exceed $550 USD (including latrine and all overheads).
SHELTER IMPLEMENTATION ACTION PLAN

## Slide 4
Step by Step Process to Achieve Goal:
Shelter actor selection + budget allocation
Selection of beneficiaries
Scope and methodology of works
  Scope of works
  Methodology of works
  Cash-based implementation modalities
  Implementation roles & responsibilities
  Communications campaign
  Payments
  Monitoring and evaluation
  Closure and completion
SHELTER IMPLEMENTATION ACTION PLAN

## Slide 5
Beneficiary selection criteria = target the most vulnerable and isolated refugees at risk, with the following minimum eligibility criteria per household (HH);
Currently living in very unsatisfactory shelter conditions that pose health, safety and/or protection risks to the inhabitants.
No external support networks beyond the members of the household – no friends, extended relatives of members of the community who are present/willing to assist.
Contains at least one PSN from one/all of the following categories; single parent/caregiver, woman at risk, disability or serious medical condition.
Proven inability for all HH members >18 years old to earn any income to address shelter needs.
Criteria source = Inter-agency SSNFI WG + Protection WG.
NB - Criteria is not static and may require revisions once tested in the field.
SHELTER IMPLEMENTATION ACTION PLAN

## Slide 6
UNHCR IMPLEMENTING PARTNERS:
No direct procurement of corrugated iron sheeting for roofing. This is in an effort to align with local vernacular construction methods.
Each partner to pilot a total of 10 households across settlements where they are active. To test with flexibility, average HH unit ceiling cost increased to $700 USD (inclusive of latrines) for these pilots.
Pilot projects shall endeavour to adhere to Shelter Implementation Action Plan to extent feasible and appropriate per settlement, without hindering our core protection mandate and ‘do no harm’ principles.
Full scale semi-permanent shelter response cannot proceed until the pilot projects have been completed and the final unit costs are agreed between implementing partners and UNHCR.
If necessary, the activities may alter in scope to ensure that the most prioritised refugee needs are met.
SHELTER IMPLEMENTATION ACTION PLAN

## Slide 7
Physically-able vulnerable HHs | Non-abled vulnerable HHs
Beneficiaries contribute their labour to the shelter construction process for their own shelter from the start to the end. For example, site clearance, digging foundations, making mud-bricks, smearing walls etc. | Beneficiaries will receive cash-based assistance to hire labour for the construction process or community-based groups of labourers (50:50 refugee: host ratio) will receive conditional cash grants from the Shelter Actor.
Where certain technical skills are required for key tasks & HHs lack the experience, either; - willing beneficiaries will be trained to implement themselves or - beneficiaries will receive conditional cash to hire skilled labour or - community-based groups of labourers (50:50 refugee: host ratio) will receive conditional cash grants from the Shelter Actor. | 
Beneficiaries (or designated proxies) will receive conditional or restricted cash for the construction materials & shared tools. Restrictions will be placed on environmentally-sensitive materials such as the following; wood products, burnt clay bricks, bamboo. For beneficiary HHs who do not wish to control cash nor designate proxies, either; - community-based labour groups to be tasked with sourcing & supplying all materials & tools, or - Shelter Actor shall incentivise Refugee Welfare Committees (or equivalent) to take on the responsibility (with close monitoring). For example, give RWC tools. | 
Throughout the construction implementation, the Shelter Actor shall; - provide any necessary technical guidance or facilitate on job skills training, - delegate trained focal points to monitor structural integrity & technical quality of constructions - only release cash instalments once progress targets are achieved to the standards required. | 
SHELTER IMPLEMENTATION ACTION PLAN

## Slide 8
GOAL: To attain an evidence-based understanding of the level of acceptance, quality and appropriateness of the semi-permanent shelters built by humanitarian actors to date.
ACHIEVEMENTS TO DATE
Final draft of HH questionnaire for WG review and endorsement;
58 questions in total, of which 11 are pure observations & 5 are related to Energy & Environment.
Questions cover shelter location, age, design, specifications, adequacy & function, maintenance & repairs, safety, user satisfaction.
E & E = live boundary fencing, tree species on HH plot, kitchen space & type of stoves for cooking.
ROLE OF REACH:
Creation of KOBO form from excel list of final WG approved questions.
Kampala-based “training of trainers” on data collection and tools, as well as data checking for quality control.
Post-data collection, the cleaning and analysis of data.
SSNFI WG members’ involvement;
Delegate key staff for REACH’s “training of trainers” on data collection.
Mobilise staff (&/or community volunteers) to receive training and then conduct HH surveys in settlements where agency is present.
POST-CONSTRUCTION MONITORING ASSESSMENT OF SEMI-PERMANENT SHELTERS

## Slide 9
OBJECTIVE: The Operation will increase meaningful access to household shelter construction materials and non-food items (NFIs) for refugees and host communities in order to mitigate the risk of SGBV.
ASSESSMENT & ANALYSIS:
Priority action 1: Prepare desk review to identify participation of at-risk groups in existing assessments. Review reports including AGD Participatory Assessment, PSN Assessment, PDM reports, annual reports on NFI and emergency shelter kit distributions to identify risks, needs, challenges and recommendations.
Priority action 2: Analyse SGBV risks with the delivery mechanisms of providing emergency shelter and NFI kits to new refugee arrivals.
Priority action 3: Consult with women, men, girls, boys, transgender and intersex people to assess the ‘user’ satisfaction and level of success of humanitarian-built semi-permanent PSN shelters. Ensure to address issues around the shelter’s ability to cater to specific needs (e.g. ramps, handle bars), safety, privacy and cultural appropriateness. Assess the designs’ level of safety in terms of SGBV risks (sustainability, quality, market supply and lifecycle of construction materials that are being provided, review of minimum BOQs for shelter design including locks, privacy layout, size etc.).
NATIONAL ACTION PLAN: SGBV PREVENTION, RISK MITIGATION & RESPONSE MAINSTREAMING

## Slide 10
PLANNING & DESIGN:
Priority action 1: In consultation with beneficiaries, review Emergency Shelter and NFI Kit Standards for new arrivals to ensure sufficient and sustainable construction materials are provided (poles and plastic sheeting). FGDs are conducted with women, transgender and intersex people, girls and boys, including those with disabilities and the elderly, in line with the AGD approach.
Priority action 2: Revise and adopt range of standard semi-permanent shelter designs (in a catalogue) to include sustainable options based on results of ‘user’ satisfaction assessment (Priority #3 above) and the recommendations of the Inter Agency SGBV assessment.
NATIONAL ACTION PLAN: SGBV PREVENTION, RISK MITIGATION & RESPONSE MAINSTREAMING

## Slide 11
IMPLEMENTATION:
Priority action 1: Implement programming to enable sustainable construction including skilling for mud & ISSB bricks & supply chains for grass/poles for possible income generation with priority or at-risk groups.
Priority action 2: Ensure inclusion of women, men, transgender & intersex people, girls & boys throughout the emergency shelter & NFI kit distribution process, consider opportunities for CBI (cash for work &/or vouchers).
Priority action 3: Develop key shelter messaging to feed into multi-sectoral SGBV prevention messaging for communications in existing community dialogues, PAs, protection desks, feedback & referral system to link community members to technical support & materials. Create a one-pager that includes referral information & step by step pictorial instructions on how to assemble emergency shelter kit items into a finished shelter.
Priority action 4: Ensure PSNs have adequate support to construct their shelters to proper standards e.g. CfW.
NATIONAL ACTION PLAN: SGBV PREVENTION, RISK MITIGATION & RESPONSE MAINSTREAMING

## Slide 12
MONITORING & EVALUATION:
Assessment and Analysis: Priority Action #1
Indicator: % shelter/NFI assessments that include SGBV related questions
Assessment and Analysis: Priority Action #2
Indicator: # settlements where consultations took place with affected populations on SGBV risk factors in NFI & emergency shelter kit distributions
Planning and Design: Priority Actions #1 + 2
Indicator: # consultations with affected at-risk persons prior to finalising of shelter design.
Implementation: Priority Actions #1, 2 + 4 - Ensure RRP indicators for Shelter & NFI are disaggregated by gender, head of HH, age and at-risk groups
# newly arrived refugee households receiving CRIs
# of stabilised refugee HHs receiving MEB for basic needs
# of refugee HHs receiving NFI cash assistance
# newly arrived refugee HH provided with emergency shelter support
# of individuals (refugees & hosts) trained and engaged in sustainable construction
# of refugee households with specific needs assisted with semi-permanent shelters
Implementation: Priority Actions #3 - Link community members to technical support and materials
Indicator: # community outreach activities that include key shelter info for referrals & tech support
NATIONAL ACTION PLAN: SGBV PREVENTION, RISK MITIGATION & RESPONSE MAINSTREAMING

## Slide 13
AOB?