# TECHNICAL MEETING

| # Minutes | February 20, 2018 | 09:00-10:00 |  | UNHCR KAMPALA SITA BOARDROOM |
| --- | --- | --- | --- | --- |

| ### Meeting called by | MARTIN BOLSTERLI – SECTOR LEAD WORKING GROUP |
| --- | --- |
| ### Type of meeting | SITE PLANNING AND SHELTER SECTOR WORKING GROUP / SSSWG |
| ### Facilitator | MARTIN. B |
| ### Note taker | LEONARD. BM |
| ### Timekeeper | MARTIN. B |
| ### Attendees | See Attached List |

## Agenda topics

| ### Discussion | TOPICS, UPDATES, COMMENTS AND PLANS FOR 2018 |  |  |  |
| --- | --- | --- | --- | --- |
| Remarks from Facilitator - Welcomed participants, and communicated his departure from Mission Uganda on 23/02/18; Lilian and Leonard shall take over in the interim - 2018 started on sad note, as we were not prepared for DRC influx in Kyangwali, status of shelters and plot demarcation are disappointing; OPM reduced plot size to 10x25m, slowly bringing it to camp design; Not a good move in a livelihood sense - Only 30% of planned PSNs for 2017 were constructed; There is need for evaluation and a clear documentation on reasons for the failure - Mr. Steve Pirani from private sector (Bamboo Structures) briefed participants about his product of using bamboo for shelter with unique designs including roof and provision for rain water harvesting; Partners were encouraged to contact him for further details and piloting Shelter Strategy & Master Plan Approach - Goal is to roll it out on 1st.April 2018 with improved shelter & NFI kit - Head of Arua sub Office is spearheading a pilot of grass planting project for Thatch - Workshop to roll out the Emergency Shelter Strategy shall be Organized with OPM Presentation on Cash Based Interventions for PSN Shelters - A presentation was made by Kenneth Anyanzo - Cash based interventions for labor have been considered to involve community and eliminate procurement bottlenecks; Supervisors shall ensure quality control and safe handling of money. - Pros, cons and precautions were discussed - An operation plan has been drafted, it will be shared and discussed with OPM before it can be rolled out after Piloting - Mobile Money and Money Distribution Agents such as Beyonic (recommended by CARE) based in Arua could be used (recommended by CARE) - There is a Technical working group of CBI, Minutes of meetings can be accessed from the UNHCR Portal, next meeting shall be held on 21/03/2018 Next SSSWG meeting - Next Meeting was scheduled to take place on 13/03/2018, 9 am |  |  |  |  |
| ### Action items |  |  | ### Person responsible | ### Deadline |
| To share draft operation plan for Cash Based interventions |  |  | Kenneth |  |
| To share photos of Bamboo Structures |  |  | Steve Pirani |  |
| To add interested participants to the CBI technical Working Group |  |  | Kenneth |  |
| Organize next SSSWG meeting on 13 of March 2018 |  |  | Lilian / Leonard |  |
| Organize Workshop with OPM for the Emergency Shelter Strategy |  |  | Lilian |  |
| ### Observers |  |  |  |  |
| ### Resource persons |  |  |  |  |
| ### Special notes |  |  |  |  |